

**Grant All-Detail Report**

**Cooperative Weed Mgmt. 2018**

**Grant Title -** Lake County Leading Edge Invasives Management

**Grant ID** - C18-2538

**Organization -** Lake SWCD

|  |  |  |  |
| --- | --- | --- | --- |
| Original Awarded Amount | $15,000.00 | Grant Execution Date | 2/21/2018 |
| Required Match Amount | $3,750.00 | **Original Grant End Date** | 12/31/2021 |
| Required Match % | 25% | **Grant Day To Day Contact** | Mackenzie Hogfeldt |
| Current Awarded Amount | $15,000.00 | **Current End Date** | 12/31/2021 |

## Budget Summary

|  |  |  |  |
| --- | --- | --- | --- |
|  | Budgeted | Spent | Balance Remaining\* |
| Total Grant Amount | $15,000.00 | $11,690.31 | $3,309.69 |
| Total Match Amount | $3,750.00 | $3,750.00 | $0.00 |
| Total Other Funds | $0.00 | $0.00 | $0.00 |
| **Total** | **$18,750.00** | **$15,440.31** | **$3,309.69** |

*\*Grant balance remaining is the difference between the Awarded Amount and the Spent Amount. Other values compare budgeted and spent amounts.*

## Budget Details

| Activity Name | Activity Category | Source Type | Source Description | Budgeted | Spent | Last Transaction Date | Matching Fund |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Invasives inventory/management equipment | Supplies/Equipment | Current State Grant | Lake County Leading Edge Invasives Management | $1,400.00 |  |  | N |
| LCIT Partner Collaboration | Planning and Assessment | Local Fund | City and County Operational Funds | $3,750.00 | $3,750.00 | 12/1/2019 | Y |
| Lake County Invasives Team (LCIT) Coordinator staff | Administration/Coordination | Current State Grant | Lake County Leading Edge Invasives Management | $13,600.00 | $11,690.31 | 11/24/2020 | N |

## 

## Activity Details Summary

| Activity Details | Total Action Count | Total Activity Mapped | Proposed Size / Unit | Actual Size / Unit |
| --- | --- | --- | --- | --- |

**Proposed Activity Indicators**

| Activity Name | **Indicator Name** | **Value & Units** | **Waterbody** | **Calculation Tool** | **Comments** |
| --- | --- | --- | --- | --- | --- |

## Final Indicators Summary

|  |  |  |
| --- | --- | --- |
| Indicator Name | Total Value | Unit |

## Grant Activity

|  |  |  |  |
| --- | --- | --- | --- |
| **Grant Activity - Invasives inventory/management equipment** | | | |
| Description | These resources will be used to acquire any needed inventory and/or management equipment including inventory collection hardware, management supplies, and/or outreach/educational equipment needed for trainings with landowners and/or partners. | | |
| Category | SUPPLIES/EQUIPMENT | | |
| Start Date | 21-Feb-18 | **End Date** |  |
| Has Rates and Hours? | No | | |
| Actual Results | Nothing was purchased to date. | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Grant Activity - LCIT Partner Collaboration** | | | |
| Description | Lake County Invasives Team partner projects between Lake County Forestry, Lake County HWY Department, City of Two Harbors, City of Silver Bay, City of Beaver Bay, and the Superior National Forest. | | |
| Category | PLANNING AND ASSESSMENT | | |
| Start Date | 1-Jul-18 | **End Date** | 02-Dec-19 |
| Has Rates and Hours? | No | | |
| Actual Results | We are also coordinating with the Lake County to locate and quickly manage all populations of Purple Loosestrife in the county. We are also working toward a location for the disposal of invasive plant material. Lake County partners have been managing and reporting key species. The Superior National Forest has a robust invasives program and manages exclusively on USFS lands. | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Grant Activity - Lake County Invasives Team (LCIT) Coordinator staff** | | | |
| Description | These resources will be used to support the LCIT Coordinator in expanding the online presence of invasive species activities, enhance the inventorying activities and data management systems for terrestrial invasives in our area, coordinate and complete management activities on leading edge invasive species that pose the biggest threats | | |
| Category | ADMINISTRATION/COORDINATION | | |
| Start Date | 21-Feb-18 | **End Date** |  |
| Has Rates and Hours? | Yes | | |
| Actual Results | Lake County SWCD has been assisting private landowners with questions on invasive plants and management strategies. We have also developed a invasive plant management resource rental that landowners will be able to utilize to work on invasive plants. We are working with the City of Two Harbors and Lake County Forestry to manage invasive on their properties especially high priority woody invasive species.  1/12/21 Working with landowners to continue outreach and education as well as assisting landowners to access EQUIP funding for management if they are interested. Continued collaboration with partners and involvement on terrestrial invasive species workgroups and project teams. | | |

## Grant Attachments

| Document Name | Document Type | Description |
| --- | --- | --- |
| 2018 Cooperative Weed Management | Grant Agreement | 2018 Cooperative Weed Management - Lake SWCD |
| 2018 Cooperative Weed Management executed | Grant Agreement | 2018 Cooperative Weed Management - Lake SWCD |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 01/21/2020 |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 02/14/2020 |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 01/07/2021 |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 01/15/2019 |
| All Details Report | Workflow Generated | Workflow Generated - All Details Report - 04/01/2019 |
| Application | Workflow Generated | Workflow Generated - Application - 10/02/2017 |
| Letters of Support & Invasives Maps | Grant | Lake County Leading Edge Invasives Management |
| Work Plan | Workflow Generated | Workflow Generated - Work Plan - 12/20/2017 |
| grantmap\_20174\_2017-09-29\_12-18-18-PM.jpg | Grant | Lake County Leading Edge Invasives Management |